## Slide 1
By:
Alex ogilbee
Joseph Hill
Fernando Trevino
Worms
smroW
Team 4

## Slide 2: Game explanation
2D turn-based tactical shooter, inspired by Worms
Tile-based map
  Each tile has its own health, not always destroyed on impact
Each map will have different environment behavior and hazards
Special weapons

## Slide 3: Game Explanation
2D turn-based tactical shooter, inspired by Worms
Environment
  Tile-based destroyable map
  Environment adversaries such as the sun attacking you or water rising
Weapons and Tools
  Arsenal of weapons shared by each team
  Weapon Types: Gun, Launcher, Melee, Grenades
  Tools: Teleporter, Tile Creator/Remover
Player Controls
  WASD or Arrows for movement
  Mouse for aiming

## Slide 4: Game Decisions
Unity
  Better than Game Maker and Unreal for 2D games (From what we know)
  Prior experience
Why inspired by worms?
  Popular game style
  Turn-based system allows multiplayer with one computer

## Slide 5: Art

## Slide 6: Audio
We plan on finding fitting audio for ambient sounds, shooting, movement, the main menu, explosions, etc. from
  Unity Asset Store
  Itch.io
  Freesound.org
If we can’t find existing sound FX we will make our own.

## Slide 7: Task Breakdown
Alex
  Menu Screens
  Weapon UI
  Weapon Implementation
  AI movement
Fernando
  Player Movement/Controls
  Projectile Pathing
  Collisions
  AI targeting
Joseph
  Destructible Terrain
  Map Generation
  Environmental Hazards
  WordPress

## Slide 8: High-Level Schedule
9/18 Presentation Day
  Website, GitHub, Art Style and Some Assets, Player movement
10/9 First Playable
  One premade map, Core weapons, Destructible terrain, Ability to start/finish match
11/18 Testing Day
  Player AI, Procedural map generation, Full menu, More weapons, Environmental Hazards, Supply Crate Spawn
12/11 Game Day
  Adjust for player feedback, Full weapon arsenal, AI difficulty levels, Settings Persistence

## Slide 9: First Playable
One Complete Map
  Premade, NOT generated
Core Weapons Implemented
  Missile, Rifle, Grenade, Melee
Fully Player Controlled
  No AI, only Player vs. Player
Working Game State
  Match will play from start to finish
Rudimentary Weapon Swap
Destructible Terrain

## Slide 10: Questions?