## Slide 1
By:
Alex Ogilbee
Joseph Hill
Fernando Trevino
Team 4
Squires: Knights in the Making

## Slide 2: First Playable
Map generation
  Framework of terrain in place
  No environment hazards
Core Weapons Implemented
  Missile, Rifle, Grenade, Melee
AI can move and shoot
Working Game State
  Match will play from start to finish
Rudimentary Weapon Swap
Destructible Terrain
Map generation
  Framework of terrain in place
  No environment hazards
Core Weapons Implemented
  Homing Missile, Bazooka, Sniper
AI can move and shoot
Working Game State
  Match will play from start to finish
Rudimentary Weapon Swap
Destructible Terrain
Pre-Game menu

## Slide 3: Task Breakdown
Alex
  Pre Game Menu
  AI movement
  Weapon Implementation
Fernando
  Player Movement/Controls
  Projectile Pathing
  Collisions
  Health system
  Weapon Implementation
Joseph
  Map Generation
  WordPress
  AI targeting
  Weapon Implementation

## Slide 4: Challenges
Version control and merge conflicts with Unity
Implementing a proficient AI
Generating a map that makes sense
Physics and animations integration

## Slide 5: Goals for Testing Day 11/18
Environmental Hazards
Improve map generation
More weapons of each type implemented
Sounds
  Background Music for each map theme
  Weapons
  Player death
Improved AI Player shooting and movement
Pause Menu
In-Game UI
  Weapons
  Game Clock
  Turn Clock
  Turn
  Player Name and health bar

## Slide 6: Demo