## Slide 1
By:
Alex Ogilbee
Joseph Hill
Fernando Trevino
Team 4
Squires: Knights in the Making

## Slide 2: First Playable
Map generation
  Framework of terrain in place
  No environment hazards
Core Weapons Implemented
  Missile, Rifle, Grenade, Melee
AI can move and shoot
Working Game State
  Match will play from start to finish
Rudimentary Weapon Swap
Destructible Terrain
Map generation
  Framework of terrain in place
Core Weapons Implemented
  Homing Missile, Bazooka, Sniper
AI targeting
Working Game State
  Match will play from start to finish
Rudimentary Weapon Swap
Destructible Terrain
Pre-Game menu
Game clocks
Commitment
Progress

## Slide 3: Task Breakdown
Alex
  Pre Game Menu
  Game clocks
  Weapon Implementation
  Menu art
Fernando
  Player Movement/Controls
  Camera Controls
  Health system
  Weapon Implementation
  Player animations
Joseph
  WordPress updates
  Map Generation
  AI targeting
  Audio Management
  Environment art

## Slide 4: Challenges
Git Version control and merge conflicts with Unity settings
Finding free art that matched art style
Generating a playable map
Physics and animations integration

## Slide 5: Demo

## Slide 6: Commitments for Testing Day 11/18
3 Map themes
Improve map generation
Weapon inventory per team
Environment graphics polishing
More weapons
Sounds
  Background Music for each map theme
  Weapons
  Player death
Pause Menu
In-Game UI
  Weapons
  Player Name and health bar
Options Menu
Supply drops
Improved AI Player shooting and movement
Scalable UI